**MEETING RECORD**

**Subject: PROGRAMMING 1**

**Group 4: Nguyen Thi Ha Giang**

**Nguyen Tuan Thang**

**Trinh Viet Quy**

**Tran Duy Phong**

**GitHub repo:** <https://github.com/Giang2705/Programming1.git>

**Trello Board:** <https://trello.com/invite/b/SWmTXgRt/cc096ec7a981e674711da8d168e95c1b/programming-1>

**Class diagram:** [**https://drive.google.com/file/d/1W4lhuj8sphPz-IB2q5EzFy8C0iPWMRIm/view?usp=sharing**](https://drive.google.com/file/d/1W4lhuj8sphPz-IB2q5EzFy8C0iPWMRIm/view?usp=sharing)

**Time:** **July 25th, 2022 – Sep 4th, 2022 ( ~ 6 weeks)**

Topic: **APP FOR STORE ORDER MANAGEMENT SYSTEM**

**WEEK 1 (25/07/2022 – 01/08/2022)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Online meeting (Discord): 03:00PM – 04:00PM** | | | | |
| **To do list:**   * Analyze assessment’s requirements (tools, functions, design, report,…) * Discuss problem details: * Identify classes, attributes, methods, and relationships between classes. * Sketch a class diagram for the application * **Tasks for next week:** * **Set up work environment** * **Create classes and define attributes, methods, and relationships between classes** * **Design GUI (simple, clear)** * **Implement Welcome Screen (GUI) (clean code)** | | | | |
| **TASK** | **Giang** | **Thang** | **Quy** | **Phong** |
| **Set up environment** | **˟** | **˟** | **˟** | **˟** |
| **Create class Admin and class Order** |  | **˟** |  |  |
| **Create class Customer and Member** |  |  |  | **˟** |
| **Create class Product and Category** |  |  | **˟** |  |
| **Design UX-UI for the app + Implement code for Welcome Screen** | **˟** |  |  |  |
| * **All works MUST BE UPDATED to Trello Board and PUSHED to GitHub repo**   **Completed!(100%) Complete soon (70% – 99%) Late! (<70%)** | | | | |

**WEEK 2 (01/08/2022 – 08/08/2022)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Online meeting (Discord): 10:00PM – 11:00PM** | | | | |
| **To do list:**   * **Update last tasks**   **Tasks for next week:**   * **FUNCTIONS:** * **User: Login + Logout + Register + Edit + Delete information + Add products to card** * **Admin: CRUD Products (Manage products)** | | | | |
| **TASK** | **Giang** | **Thang** | **Quy** | **Phong** |
| **CRUD Products** |  |  |  | x |
| **Register + Login + Logout** |  | x |  |  |
| **Edit + Delete** |  |  | x |  |
| **Add products to cart** | x |  |  |  |
| * **All works MUST BE UPDATED to Trello Board and PUSHED to GitHub repo**   **Completed!(100%) Complete soon (70% – 99%) Late! (<70%)** | | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Online meeting (Discord): 10:00PM – 11:00PM** | | | | |
| **To do list:**   * **Update last tasks**   **Tasks for next week:**   * **FUNCTIONS:** * **Completed register + database + generate id** * **CRUD admin products + category** * **Login admin** | | | | |
| **TASK** | **Giang** | **Thang** | **Quy** | **Phong** |
| **Completed register + database + generate id** | x |  |  |  |
| **CRUD admin products + category** |  |  |  | **x** |
| **Login admin** |  | **x** |  |  |
|  |  |  |  |  |
| * **All works MUST BE UPDATED to Trello Board and PUSHED to GitHub repo**   **Completed!(100%) Complete soon (70% – 99%) Late! (<70%)** | | | | |

**WEEK 3 (11/08/2022 – 17/08/2022)**